Project Planning For Spendwise

Laying the groundwork for a Money Management Web App

Project Planning Phase

SpendWise Money Management Web App

| Field | Details |
| --- | --- |
| Date | 6 March 2026 |
| Team ID | 69a817b77e5a5c52a8001325 |
| Project Name | SpendWise |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Set up Node.js project, install dependencies, and create basic folder structure | 5 | High | Team |
| Sprint-1 | Database Connection | USN-2 | Connect MongoDB using Mongoose and configure environment variables | 5 | High | Team |
| Sprint-1 | Server Setup | USN-3 | Create Express server and test basic API route | 4 | High | Team |
| Sprint-2 | User Authentication | USN-4 | Create User model and implement Register API | 6 | High | Team |
| Sprint-2 | User Authentication | USN-5 | Implement Login API with JWT token generation | 6 | High | Team |
| Sprint-2 | Security | USN-6 | Create JWT middleware to protect routes | 5 | High | Team |
| Sprint-3 | Expense Management | USN-7 | Create expense model and API to add new expense record (Create) | 5 | High | Team |
| Sprint-3 | Expense Management | USN-8 | Implement API to fetch user expense records with filtering (Read) | 5 | High | Team |
| Sprint-3 | Expense Management | USN-9 | Implement API to update expense record (Update) | 5 | Medium | Team |
| Sprint-3 | Expense Management | USN-10 | Implement API to delete expense record (Delete) | 5 | Medium | Team |
| Sprint-4 | Budget Management | USN-11 | Create budget model and implement budget creation API | 6 | High | Team |
| Sprint-4 | Budget Management | USN-12 | Implement budget tracking and spending alerts API | 7 | High | Team |
| Sprint-5 | Analytics & Reports | USN-13 | Implement expense analytics and monthly/yearly reports API | 8 | Medium | Team |
| Sprint-5 | Analytics & Reports | USN-14 | Create spending category breakdown and trends API | 6 | Medium | Team |
| Sprint-6 | Frontend Integration | USN-15 | Develop responsive dashboard UI with expense overview | 8 | High | Team |
| Sprint-6 | Frontend Integration | USN-16 | Create expense entry and management forms | 7 | High | Team |
| Sprint-7 | Testing & Optimization | USN-17 | Test all APIs using Postman/Thunder Client and perform integration testing | 6 | High | Team |
| Sprint-7 | Documentation | USN-18 | Prepare README, API documentation, and user guide | 6 | Medium | Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 3 Days | 1 Mar 2026 | 3 Mar 2026 | 14 | 3 Mar 2026 |
| Sprint-2 | 17 | 3 Days | 4 Mar 2026 | 6 Mar 2026 | 17 | 6 Mar 2026 |
| Sprint-3 | 20 | 4 Days | 7 Mar 2026 | 10 Mar 2026 | 20 | 10 Mar 2026 |
| Sprint-4 | 13 | 3 Days | 11 Mar 2026 | 13 Mar 2026 | 13 | 13 Mar 2026 |
| Sprint-5 | 14 | 4 Days | 14 Mar 2026 | 17 Mar 2026 | 14 | 17 Mar 2026 |
| Sprint-6 | 15 | 4 Days | 18 Mar 2026 | 21 Mar 2026 | 15 | 21 Mar 2026 |
| Sprint-7 | 12 | 3 Days | 22 Mar 2026 | 24 Mar 2026 | 12 | 24 Mar 2026 |

Total Story Points Completed: 105

Project Overview

SpendWise is a comprehensive money management web application designed to help users effectively track their expenses, manage budgets, and gain valuable insights into their spending habits. The system enables users to securely manage personal financial data and visualize spending patterns through analytics and reports.

The application follows an Agile development methodology, where the entire project is divided into multiple sprints. Each sprint focuses on delivering specific functionalities such as authentication, expense tracking, budget management, analytics, and user interface development.

Key Features

1. User Authentication

Secure user registration and login system

JWT-based authentication for protected routes

2. Expense Management

Add, update, view, and delete expense records

Categorize expenses for better financial tracking

3. Budget Management

Create monthly budgets

Monitor spending and receive alerts when limits are exceeded

4. Analytics & Reports

Monthly and yearly spending reports

Category-wise expense breakdown and trend analysis

5. Responsive User Interface

Clean and user-friendly dashboard

Mobile-friendly design for easy accessibility

Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | Node.js, Express.js |
| Database | MongoDB with Mongoose |
| Authentication | JWT (JSON Web Tokens) |
| Frontend | HTML, CSS, JavaScript |
| API Testing | Postman / Thunder Client |

Development Approach

The SpendWise project is developed using an Agile Scrum methodology, divided into 7 sprints over approximately 24 days. Each sprint delivers specific features while allowing continuous testing and improvements. This approach ensures efficient collaboration among team members and timely completion of the project.